POCKETSMART AI
Project Planning Logic

| Term | PocketSmart AI Planning Definition |
| --- | --- |
| Sprint | A fixed development period in which the PocketSmart AI team completes a selected set of product backlog stories. |
| Epic | A large PocketSmart AI feature area that is divided into smaller user stories and completed across one or more sprints. |
| User Story | A small, testable requirement written from the user's perspective and completed within a sprint. |
| Story Point | A relative estimate of effort and complexity. This plan uses Fibonacci-style values: 1, 2, 3 and 5. |
| Very Easy | 1 story point – small configuration or simple UI task. |
| Normal | 2 story points – straightforward feature with limited integration. |
| Moderate | 3 story points – feature requiring business logic, database work or multiple components. |
| Difficult | 5 story points – complex feature involving major integration, AI, security or significant testing. |

Sprint 1 – Foundation & Core Data

Project Setup & Architecture — Repository, environment configuration and FastAPI project structure (USN) — 2 points

Authentication — Registration, login and secure password handling (USN) — 3 points

User Profile — Profile, preferences and savings-goal setup (USN) — 2 points

Transaction Management — Add, edit, delete and validate income/expense transactions (USN) — 5 points

Database Integration — Models, tables, migrations/initialization and persistence (USN) — 3 points

Total Story Points in Sprint 1 = 2 + 3 + 2 + 5 + 3 = 15

Sprint 2 – Budgeting, Dashboard & AI

Budget Planning — Monthly/category budget calculation and management (USN) — 3 points

Dashboard — Income, expense, balance, category and budget-status dashboard (USN) — 5 points

Spending Analytics — Category totals, trends and spending-pattern analysis (USN) — 3 points

AI Recommendation Engine — Generate personalized budget and spending recommendations (USN) — 5 points

Alerts & History — Budget alerts and transaction-history filtering (USN) — 2 points

Total Story Points in Sprint 2 = 3 + 5 + 3 + 5 + 2 = 18

Sprint 3 – Integration, Testing & Demonstration

Frontend–Backend Integration — Connect all screens to FastAPI endpoints (USN) — 3 points

AI Assistant / Recommendation UI — Display explanations and personalized recommendations (USN) — 3 points

Validation & Error Handling — Input validation, authentication checks and user-friendly errors (USN) — 2 points

System Testing & Bug Fixing — Functional, integration and usability testing (USN) — 5 points

Documentation & Demonstration — Final documentation, screenshots, presentation and demo preparation (USN) — 3 points

Total Story Points in Sprint 3 = 3 + 3 + 2 + 5 + 3 = 16

Total Story Points

Sprint 1 = 15
Sprint 2 = 18
Sprint 3 = 16
Total = 49 story points
Number of planned sprints = 3
Planned average velocity = 49 / 3 = 16.33 story points per sprint.

The initial planning baseline is approximately 16 story points per sprint. Actual velocity should be calculated from completed stories after each sprint.